MVP Versions

Presentation Confidence Detector

Project Blueprint

# MVP Versions — What to Build and When

## The Build Philosophy

Same as ExamGuard: build in layers. Each version is a WORKING product you can demo. Do not try to build everything at once.

v0.1  →  v0.2  →  v0.3  →  v1.0
Face     + Speech  + Full    + Polish
Only     + STT     System   + AI API

1 week   1 week   2-3 weeks  2 weeks

Each version answers one question:

v0.1: "Can I read a face?"

v0.2: "Can I listen to speech?"

v0.3: "Can I combine everything into one score?"

v1.0: "Is this a product someone would pay for?"

________________________________________________________________________________

________________________________________________________________________________

# Version 0.1 — Face Only

## BUILD THIS AFTER: Phase 3 (Face & Expression Detection)

## What This Version Does

One camera. One job. Detect facial expressions and show a face mesh overlay.

That is it. No microphone, no speech-to-text, no scoring algorithm. Just:

Camera → MediaPipe Face Mesh → Expression Label + Face Overlay

This is your FIRST working piece of the Confidence Detector. It proves one thing: MediaPipe works in my browser and I can read facial expressions.

________________________________________________________________________________

## Why Start Here

Full system with 4 engines:  3-4 weeks to build, many things can fail
Face mesh only:              3-5 days to build, works immediately

A simple working demo >> A complex unfinished project

Face-only is useful because:

It visually proves the technology works (the mesh on your face is impressive)

It validates your camera access pipeline (permissions, stream setup)

Expression detection is the most visually dramatic engine

You get instant feedback: smile and see the label change

________________________________________________________________________________

## Tech Stack

Component          Technology                Purpose
──────────────────────────────────────────────────────────
Camera input       getUserMedia API          Access webcam
Face detection     MediaPipe Face Mesh       468-point face mesh
Expression logic   Custom JS                 Map landmarks to labels
UI                 React + Vite              Display feed + overlay

No microphone. No audio. No backend. Just camera + face mesh + display.

________________________________________________________________________________

## What Phases Must Be Complete

| Phase | Required? | Why |
| --- | --- | --- |
| Phase 1: Hardware Access | YES | Camera permissions, video stream setup |
| Phase 2: Speech & Audio | No | No audio in v0.1 |
| Phase 3: Face & Expression | YES | MediaPipe Face Mesh, expression mapping |
| Phase 4: NLP Text Analysis | No | No text in v0.1 |
| Phase 5: System Integration | No | Only one engine, no integration needed |

________________________________________________________________________________

## What You Will Learn Building This

Browser camera access — getUserMedia, permissions, stream lifecycle

MediaPipe in the browser — Loading the model, processing frames, reading landmarks

Canvas overlay rendering — Drawing the 468-point mesh on top of the video feed

Expression mapping — Translating landmark distances into emotion labels

Real-time processing loop — requestAnimationFrame, processing frames without freezing UI

React video components — Displaying a live camera feed in a React app

________________________________________________________________________________

## Step-by-Step Build Guide

### Step 1: Set Up the Project (30 minutes)

You scaffold a new React project using Vite with the React template, then install the MediaPipe face mesh and camera utilities packages. The project structure has a components/ folder (CameraFeed, FaceMeshOverlay, ExpressionLabel) and an engines/ folder (faceEngine wrapper), keeping the UI and AI logic cleanly separated.

### Step 2: Camera Access (1-2 hours)

Build a component that:

Requests camera permission

Shows the live video feed

Handles permission denied gracefully

Shows a "Camera loading..." state

### Step 3: MediaPipe Face Mesh (2-4 hours)

Build the face engine:

Initialize MediaPipe Face Mesh

Process each video frame

Extract the 468 facial landmarks

Draw the mesh points on a canvas overlay

### Step 4: Expression Detection (4-8 hours)

Map landmarks to expressions:

Calculate mouth openness (landmark distances)

Calculate eye openness

Calculate eyebrow position

Map combinations to labels: "Neutral", "Happy", "Concerned", "Surprised"

Display the current expression label

### Step 5: Basic UI (2-4 hours)

Put it together:

Camera feed with mesh overlay

Expression label below the feed

Start/Stop button

FPS counter (to verify performance)

________________________________________________________________________________

## Success Criteria

Metric                          Target
──────────────────────────────────────────────
Face mesh appears on face       Yes, 468 points visible
Expression label updates        Changes when you smile/frown
Frame rate                      > 15 FPS
Camera permission handled       Graceful error if denied
Works in Chrome                 Yes
Works in Firefox                Yes (stretch goal)

________________________________________________________________________________

## Limitations (What v0.1 Cannot Do)

Cannot do:  Listen to speech, analyze text, measure voice pitch,
            calculate confidence score, show coaching alerts,
            generate reports, track multiple people

These will be added in v0.2, v0.3, and v1.0!

________________________________________________________________________________

## After You Build This

You have a working face mesh viewer with expression labels. It looks impressive and it proves the core technology works. Show it to someone — watching the mesh track their face in real time always gets a reaction.

Now move on to v0.2 to add the ears (speech recognition).

________________________________________________________________________________

________________________________________________________________________________

# Version 0.2 — Face + Speech

## BUILD THIS AFTER: Phase 4 (NLP & Text Analysis)

## What This Version Does

Camera + microphone. Two engines. Face expressions AND live speech analysis, shown side by side.

Camera → Face Mesh → Face Score
Microphone → STT → Transcript → NLP Analysis → Speech Score

Two separate scores displayed. NOT combined yet. You are proving that both engines work independently before you try to merge them.

________________________________________________________________________________

## Why This Order

v0.1 proved:  "I can read a face"
v0.2 proves:  "I can read a face AND listen to speech AT THE SAME TIME"

The hardest part of v0.2 is not the NLP.
The hardest part is running two engines simultaneously without lag.

v0.2 is critical because:

It is the first time you run two engines in parallel

The live transcript with highlighted fillers is immediately useful

Two separate scores let you verify each engine independently before combining

You discover performance issues early (before adding engines 3 and 4)

________________________________________________________________________________

## Tech Stack

Component          Technology                Purpose
──────────────────────────────────────────────────────────
Camera input       getUserMedia API          Access webcam
Face detection     MediaPipe Face Mesh       468-point face mesh
Expression logic   Custom JS                 Map landmarks → face score
Microphone         getUserMedia (audio)      Access microphone
Speech-to-Text     Web Speech API            Live transcript (Chrome/Edge MVP)
NLP Analysis       Custom JS (Phase 4)       Fillers, hedges, pace
UI                 React + Vite              Two-panel dashboard

________________________________________________________________________________

## What Phases Must Be Complete

| Phase | Required? | Why |
| --- | --- | --- |
| Phase 1: Hardware Access | YES | Camera + microphone access |
| Phase 2: Speech & Audio | YES | Browser STT choice (Web Speech API for MVP) + audio stream |
| Phase 3: Face & Expression | YES | MediaPipe Face Mesh, expression scoring |
| Phase 4: NLP Text Analysis | YES | Filler detection, hedge detection, pace calculation |
| Phase 5: System Integration | Partially | Basic two-engine orchestration, but not full integration |

________________________________________________________________________________

## What You Will Learn Building This

Dual-engine orchestration — Running face + speech engines simultaneously

Microphone access — getUserMedia for audio, handling permissions

Web Speech API — Real-time speech-to-text for the browser MVP (Chrome/Edge first)

Live transcript rendering — Displaying text as it is spoken, word by word

Filler word highlighting — Marking fillers in the transcript with color

Two-panel UI — Side-by-side layout for face and speech data

Independent scoring — Calculating face score and speech score separately

________________________________________________________________________________

## Step-by-Step Build Guide

### Step 1: Add Microphone Access (1-2 hours)

Extend the hardware layer:

Request microphone permission alongside camera

Handle "camera yes, mic no" and "camera no, mic yes" scenarios

Show mic level indicator (simple volume bar)

### Step 2: Add Speech-to-Text Engine (2-4 hours)

Build the STT engine:

Initialize Web Speech API (webkitSpeechRecognition)

Handle continuous recognition (auto-restart on silence)

Capture interim results (words appearing as you speak)

Capture final results (complete sentences)

Store full transcript with timestamps

### Step 3: Add NLP Analysis Engine (4-8 hours)

Wire up Phase 4 skills:

Tokenize each completed sentence

Run filler word detection → count and highlight

Run hedging phrase detection → count

Calculate speaking pace (WPM) using word count + time

Run repetition detection

Calculate speech text score (0-100)

### Step 4: Build the Two-Panel UI (4-8 hours)

┌──────────────────────────────────────────────────┐
│  CONFIDENCE DETECTOR v0.2         [Start] [Stop] │
├──────────────────────┬───────────────────────────┤
│                      │                           │
│  Camera Feed         │  Live Transcript          │
│  + Face Mesh         │  "So, [um], I think our   │
│                      │   revenue grew [like] 40  │
│  Expression: Neutral │   percent this quarter"   │
│                      │                           │
│  Face Score: 74/100  │  Fillers: 2 (um, like)    │
│                      │  Hedges: 1 (I think)      │
│                      │  Pace: 142 WPM            │
│                      │                           │
│                      │  Speech Score: 65/100      │
├──────────────────────┴───────────────────────────┤
│  Face: ██████████████████░░  74/100              │
│  Speech: █████████████████░░░  65/100            │
│  (Combined score coming in v0.3)                 │
└──────────────────────────────────────────────────┘

Key UI features:

Left panel: camera feed with mesh overlay + face score

Right panel: scrolling transcript with colored filler highlights

Bottom: score bars for each engine

Filler words highlighted in orange/red in the transcript

Real-time WPM counter

### Step 5: Performance Check (2-4 hours)

Verify both engines run smoothly together:

Face mesh still hits 15+ FPS with STT running

Transcript updates do not cause face mesh to stutter

No memory leaks during 10-minute sessions

Profile with Chrome DevTools, fix bottlenecks

________________________________________________________________________________

## Success Criteria

Metric                          Target
──────────────────────────────────────────────
Face mesh + expression          Still works from v0.1
Transcript appears live         Words show as you speak
Filler words highlighted        Orange/red color on fillers
Face score displayed            0-100, updates in real time
Speech score displayed          0-100, updates per sentence
Both engines run simultaneously No freezing, no lag
WPM counter                     Shows current speaking pace
10-minute session               No crashes, no memory leaks

________________________________________________________________________________

## Limitations (What v0.2 Cannot Do)

Cannot do:  Combined confidence score, voice pitch analysis,
            coaching alerts, session reports, AI feedback,
            persistent cross-session tracking

The two scores are shown SEPARATELY — no combined score yet.
That is intentional. Verify each engine works before combining.

________________________________________________________________________________

## After You Build This

You now have a two-engine system that reads faces AND listens to speech. The transcript with highlighted fillers is already a useful tool on its own.

You have also proven that two engines can run simultaneously in the browser. This gives you confidence (pun intended) that adding engines 3 and 4 in v0.3 is feasible.

Move on to v0.3 to add voice analysis and combine everything.

________________________________________________________________________________

________________________________________________________________________________

# Version 0.3 — Full Detection

## BUILD THIS AFTER: Phase 5 (System Integration, Sprints 1-6)

## What This Version Does

All engines running. One combined score. Real-time dashboard with coaching alerts. Session report.

Camera → Face Engine → Face Score ─────────┐
Microphone → STT → NLP Engine → Speech Score ──┤→ Combined Score: 72/100
Microphone → Voice Engine → Voice Score ───┘    → Coaching Alerts
                                                → Session Report

This is the v1 demo. This is the version you show to corporate training managers and say "This is what the Presentation Confidence Detector does."

________________________________________________________________________________

## Why This Is the Critical Version

v0.1: "Look, it tracks my face"        → Tech demo
v0.2: "Look, it listens too"           → Two tech demos
v0.3: "Look, it coaches me in real time → PRODUCT
       and tells me my confidence score"

v0.3 is where the project goes from "cool experiment" to "useful product." The combined score, the coaching alerts, and the session report are what make this a tool people would actually use.

________________________________________________________________________________

## Tech Stack

Component              Technology                Purpose
────────────────────────────────────────────────────────────────
Camera input           getUserMedia API          Access webcam
Face detection         MediaPipe Face Mesh       Face mesh + expressions
Microphone             getUserMedia (audio)      Access microphone
Speech-to-Text         Web Speech API            Live transcript (Chrome/Edge MVP)
NLP Analysis           Custom JS (Phase 4)       Text-based confidence signals
Voice Analysis         Web Audio API             Pitch, volume, tremor
Scoring Engine         Custom JS (Phase 5)       Weighted score combination
Coaching System        Custom JS (Phase 5)       Rule-based alerts + cooldown
Session Recorder       Custom JS (Phase 5)       Time-series data storage
Report Generator       React components          Post-session summary + charts
Charts                 Chart.js or Recharts      Score timeline, breakdowns
UI Framework           React + Vite              Full dashboard

________________________________________________________________________________

## What Phases Must Be Complete

| Phase | Required? | Why |
| --- | --- | --- |
| Phase 1: Hardware Access | YES | Camera + microphone access |
| Phase 2: Speech & Audio | YES | STT + Web Audio API for voice analysis |
| Phase 3: Face & Expression | YES | MediaPipe Face Mesh + expression scoring |
| Phase 4: NLP Text Analysis | YES | All text analysis functions |
| Phase 5: System Integration | YES (Sprints 1-6) | Multi-engine orchestration, scoring, dashboard, alerts, recording, reports |

________________________________________________________________________________

## What You Will Learn Building This

Four-engine orchestration — Running face, STT, NLP, voice simultaneously

Scoring algorithm — Weighted combination of 3 scored outputs into one number

Real-time dashboard — Animated gauge, live charts, waveform display

Coaching system — Rule-based alerts with cooldown logic

Session management — Start, record, stop, generate report lifecycle

Report generation — Aggregating time-series data into a readable summary

Performance under load — Keeping 15+ FPS with all engines running

Error recovery — What happens when one engine fails mid-session?

________________________________________________________________________________

## Step-by-Step Build Guide

### Step 1: Add Voice Analysis Engine (2-3 days)

Build the voice engine using Web Audio API:

Create AudioContext and AnalyserNode

Extract pitch (fundamental frequency) using autocorrelation

Extract volume (RMS of audio buffer)

Detect vocal tremor (pitch variance over short window)

Calculate voice score (0-100): steady pitch + good volume + low tremor = high score

### Step 2: Build the Scoring Engine (1-2 days)

Implement the combined scoring algorithm:

Accept face_score, speech_score, voice_score as inputs

Start with weights such as 40% face, 35% speech, 25% voice

Handle missing scores (if one engine is off, redistribute weights)

Apply exponential moving average for smooth score transitions

Output a single 0-100 combined confidence score

### Step 3: Build the Dashboard UI (3-5 days)

Create the full dashboard layout:

Confidence gauge (large, animated, center of attention)

Camera feed with face mesh (top left)

Live transcript with highlighted fillers (right panel)

Sub-score bars (face, speech, voice)

WPM counter

Audio waveform display

Score timeline chart (line graph updating in real time)

Session timer

Start / Stop / Reset buttons

### Step 4: Build the Coaching Alert System (1-2 days)

Implement rule-based coaching:

Define alert rules (pace too fast, low eye contact, too many fillers, etc.)

Implement cooldown timers (do not spam the same alert)

Priority system (show the most important alert)

Alert UI component (slides in, fades out after 5 seconds)

Maximum 2 active alerts at a time

### Step 5: Build Session Recording (1 day)

Implement data recording:

Sample all scores every 1 second

Store in an array: {timestamp, combined, face, speech, voice, pace, fillerCount}

Store all coaching alerts that fired (with timestamps)

Store full transcript

Calculate session duration

### Step 6: Build Report Generation (2-3 days)

Create the post-session report:

Overall score (average of combined score over session)

Score timeline chart (static, showing the full session)

Breakdown by engine (face vs. speech vs. voice)

Key issues list (sorted by impact on score)

Strengths list

Top recommendation

Filler word summary (total count, most frequent)

Pace analysis (average WPM, variance, spikes)

### Step 7: Integration Testing (2-3 days)

Test the complete system:

Run a 10-minute practice session — does everything work?

Test with different lighting conditions (face engine)

Test with background noise (STT + voice engine)

Test in Chrome, test in Edge

Profile performance — is it above 15 FPS?

Test error scenarios: unplug camera mid-session, mute mic

Fix bugs, tune scoring weights, adjust alert thresholds

________________________________________________________________________________

## Success Criteria

Metric                               Target
──────────────────────────────────────────────────────
All processing engines run smoothly  Face, STT, NLP, Voice all active without freezing
Combined confidence score            0-100, updates smoothly
Coaching alerts appear               When thresholds are crossed
Coaching alerts have cooldown        No spam (30-60 sec cooldown)
Session recording works              Data captured every 1 second
Session report generates             After pressing Stop
Report includes timeline chart       Yes
Report includes breakdown            Face / Speech / Voice scores
10-minute session                    No crashes, > 15 FPS
Dashboard looks professional         Clean layout, readable fonts

________________________________________________________________________________

## Limitations (What v0.3 Cannot Do)

Cannot do:  AI-powered feedback (Claude API), session history,
            progress tracking across sessions, persistent baseline calibration,
            PDF export, multi-person

These are v1.0 features.

________________________________________________________________________________

## After You Build This

This is your demo product. v0.3 is the version you show to people and say "I built a browser-first presentation confidence detector prototype with no custom backend for the core detection loops."

It has a real-time confidence score, coaching alerts, and a session report. It is genuinely useful for anyone who wants to practice presenting.

Take a moment to appreciate this: you built a multi-engine AI system with browser-based real-time detection and reporting. That is impressive.

Then move on to v1.0 for the polish that makes it feel like a real product.

________________________________________________________________________________

________________________________________________________________________________

# Version 1.0 — Production Polish

## BUILD THIS AFTER: Phase 5 complete + Phase 4 stretch goals

## What This Version Does

Everything from v0.3, PLUS:

Claude API integration (optional toggle, via backend proxy) for AI-powered feedback

Session history with progress charts (track improvement over time)

Persistent baseline calibration (the system learns YOUR normal across sessions)

PDF export of session reports

Polished UI suitable for a product demo or portfolio piece

v0.3 = "It works"
v1.0 = "It works AND it looks like a real product"

________________________________________________________________________________

## Why v1.0 Matters

v0.3 proves the technology. v1.0 proves you can build a PRODUCT. The difference:

v0.3                              v1.0
─────────────────────────         ─────────────────────────
Works but looks rough             Polished, professional UI
No memory between sessions        Session history + progress
Same thresholds for everyone      Calibrated to each user
Rule-based feedback only          AI-powered deep feedback
Cannot share results              PDF export

v1.0 is what goes in your portfolio. It is what you demo at interviews. It is the version that makes someone say "Wait, YOU built this?"

________________________________________________________________________________

## Tech Stack

Component              Technology                Purpose
────────────────────────────────────────────────────────────────
Everything from v0.3   (same)                    Core system
AI Feedback            Claude API via backend    Deep analysis + advice
Session Storage        localStorage / IndexedDB  Save session history
Progress Charts        Chart.js or Recharts      Improvement over time
Baseline System        Custom JS                 Per-user calibration
PDF Export             html2pdf.js or jsPDF       Download reports
UI Polish              Tailwind CSS              Professional styling

________________________________________________________________________________

## What Phases Must Be Complete

| Phase | Required? | Why |
| --- | --- | --- |
| Phase 1-5 | ALL | Everything from v0.3 |
| Phase 4 stretch | Recommended | Advanced NLP features for richer analysis |
| Phase 5 Sprint 7+ | YES | AI API integration, session history, calibration |

________________________________________________________________________________

## What You Will Learn Building This

API integration — Calling Claude through your backend route and keeping provider secrets server-side

Prompt engineering — Writing prompts that generate useful, specific presentation feedback

Client-side storage — IndexedDB or localStorage for persisting session data

Progress visualization — Charts showing improvement across multiple sessions

Calibration logic — Recording a baseline and scoring relative to the user's normal

PDF generation — Converting HTML/canvas content to downloadable PDF

UI/UX polish — Transitions, loading states, error handling, responsive design

Product thinking — What makes a tool feel "finished" vs "a prototype"

________________________________________________________________________________

## Step-by-Step Build Guide

### Step 1: Session History (2-3 days)

Save and recall past sessions:

After each session, save the report data to IndexedDB

Build a "Session History" page listing past sessions

Each entry shows: date, duration, overall score, one-line summary

Click a session to view the full report

Build a "Progress" chart: overall score over time (line chart, one point per session)

Show trend: "Your average score improved from 58 to 72 over 8 sessions"

### Step 2: Baseline Calibration (2-3 days)

Personalize the scoring:

On first use, prompt: "Let us calibrate. Speak naturally for 30 seconds."

During calibration, record: normal pace (WPM), normal pitch range, normal filler rate, resting expression

Store the baseline in localStorage or IndexedDB so it persists across sessions

Adjust scoring relative to baseline:

If the user's normal pace is 160 WPM, then 160 is not "too fast" for THEM

If the user naturally says "like" a lot, weight fillers slightly lower

Show "Compared to your baseline: +12 points" on reports

### Step 3: Claude API Integration (3-5 days)

Add AI-powered deep feedback safely:

Add an optional "AI Feedback" toggle in settings

Add a small backend/proxy route that calls Claude API and keeps the provider key out of the browser

After a session ends (or on demand during a session), send data from the browser to your backend route:

Transcript excerpt (last 2 minutes or full session summary)

Score breakdown (face, speech, voice)

Key metrics (filler count, pace, eye contact ratio)

Prompt Claude for:

3 specific things to improve (with examples from the transcript)

2 strengths observed

One concrete exercise to practice

Display AI feedback in a dedicated section of the report

Handle API errors gracefully (if API is down, show rule-based feedback only)

Keep API keys server-side. If you support user-provided keys for advanced local use, send them to the backend only and never embed them in frontend code.

### Step 4: PDF Export (1-2 days)

Let users download their reports:

Add "Export PDF" button on the session report page

Use html2pdf.js to convert the report div to PDF

Include: scores, timeline chart, breakdown, key issues, AI feedback (if enabled)

Format for readability: headers, spacing, charts render correctly

File name: confidence-report-2026-03-15.pdf

### Step 5: UI Polish (3-5 days)

Make it look professional:

Consistent color scheme (pick a palette and stick to it)

Smooth transitions on score changes (CSS transitions)

Loading states for every async operation

Error states with helpful messages (not just "Error")

Responsive layout (works on different screen sizes)

Settings page (toggle AI feedback, adjust alert preferences, manage API key)

Onboarding flow for first-time users (calibration prompt, feature tour)

About/Help page explaining how the scoring works

Favicon + page title + meta tags

### Step 6: Final Testing (2-3 days)

Full end-to-end testing:

Complete a 10-minute session with all features enabled

Review the session report — does it make sense?

Check AI feedback — is it specific and useful?

Export PDF — does it look good?

Check session history — are past sessions saved correctly?

Check progress chart — does it show improvement?

Test baseline calibration — does personalized scoring feel more accurate?

Test in Chrome and Edge first

Test Firefox only if you switch STT away from Web Speech API to an option with Firefox support

Test with slow internet (API calls)

Test with no internet (graceful degradation)

Performance check: still 15+ FPS with everything running

________________________________________________________________________________

## Success Criteria

Metric                               Target
──────────────────────────────────────────────────────
Everything from v0.3                 Still works
Session history persists             Survives browser refresh
Progress chart shows trend           Visible improvement over sessions
Baseline calibration works           Personalized scoring feels accurate
Claude API feedback                  Specific, actionable, useful
PDF export                           Clean, readable, includes charts
UI looks professional                Someone would believe this is a product
First-time onboarding                New user can start in < 2 minutes
Graceful degradation                 Works without API, works without mic

________________________________________________________________________________

## After You Build This

You have a portfolio-quality product.

What you built:

A multi-engine AI system running primarily in the browser

Real-time computer vision (face mesh + expression detection)

Real-time speech-to-text with NLP analysis

Real-time voice analysis (pitch, volume, tremor)

A scoring algorithm that combines 3+ signals into one number

A coaching alert system with cooldown logic

Session recording with timeline visualization

AI-powered feedback via Claude API through a backend proxy

Session history with progress tracking

Baseline calibration for personalized scoring

PDF export

A polished, professional UI

This is not a tutorial project. This is a real product that solves a real problem. It belongs in your portfolio, on your resume, and in your interview stories.

________________________________________________________________________________

## Risk Assessment Per Version

Every version has one thing most likely to go wrong. Know it before you start building.

| Version | Biggest Risk | Mitigation |
| --- | --- | --- |
| v0.1 Face Only | MediaPipe JS may be slow in browser on old devices | Test on 3 different devices. If <10 FPS, use lower resolution (640x480 instead of 1280x720) |
| v0.2 Face+Speech | Web Speech API is Chrome-only and has a 60-second timeout | Auto-restart pattern in onend handler. Document browser requirement clearly. Accept Chrome/Edge only for MVP |
| v0.3 Full Demo | All 4 engines running simultaneously may freeze the UI | Use Web Workers for heavy processing. Process face every 3rd frame if needed. Profile with DevTools before adding features |
| v1.0 Production | Claude API costs, session storage limits, PDF generation complexity | API key is optional (rule-based feedback works without it). LocalStorage for sessions (IndexedDB if data grows). html2pdf.js for export (proven library, minimal setup) |

The pattern: Each version's risk comes from adding the new thing, not from the things that already work. That is why we build in layers. v0.1 proves face works before v0.2 adds speech. v0.2 proves two engines work before v0.3 adds the rest.

________________________________________________________________________________

## Testing Strategy Per Version

Do not wait until v1.0 to test. Each version has specific things to verify.

| Version | What to Test | How |
| --- | --- | --- |
| v0.1 | Does face mesh load? 15+ FPS? Blink detection works? | Record yourself for 60 seconds. Verify FPS counter stays above 15. Blink rapidly — blink count should increase. Smile — expression label should change to "Happy" |
| v0.2 | Does STT transcribe correctly? Fillers detected? | Say "um" 5 times on purpose — filler count should be 5. Say "I think maybe" — hedge count should be 2. Check WPM counter against a known-pace reading |
| v0.3 | Combined score feels right? Dashboard responsive? | Present confidently (strong voice, eye contact, no fillers) — score should be 70+. Present nervously (look away, say "um", speak quietly) — score should be <40. Switch between confident and nervous — score should change within 5 seconds |
| v1.0 | Session save/load? PDF exports? Claude API response? | Complete 3 sessions. Close browser. Reopen — sessions should still be there. Export PDF — verify content matches what you see on screen. Toggle AI feedback on — verify Claude response appears in report |

Why these specific tests matter: They catch the most common failures. FPS drops mean MediaPipe is too heavy. Filler count mismatches mean the NLP tokenizer has a bug. Score not changing means the smoothing factor is too aggressive. These are the bugs you WILL hit.

________________________________________________________________________________

## What If Something Takes Longer?

Not everything will work on the first try. Here is the branching plan for the most likely blockers.

If face mesh is too slow:

Switch from MediaPipe Face Mesh (468 landmarks) to face-api.js. Fewer features (no blendshapes), but lighter weight. You lose detailed expression mapping but keep basic emotion detection. Acceptable for MVP.

If Vosk accuracy is bad:

Switch to Web Speech API for the MVP. It is Chrome-only, which is acceptable for a demo. Vosk can be added back later when you have time to tune the model. The NLP analysis layer does not care where the transcript came from.

If all 4 engines cannot run together:

Drop the voice engine first. It has the lowest weight (0.25), and pitch/volume analysis is the hardest to get right. Face (0.40) + Speech (0.35) already give you 75% of the score. Ship the 2-engine version, add voice back when performance allows.

If scoring feels wrong:

Stop adding features. Spend 2 days recording yourself presenting in different styles (confident, nervous, monotone, energetic). Compare the scores to your gut feeling. Tune the weights and thresholds until the score matches your intuition. A wrong score undermines the entire product.

The rule: When blocked, cut scope, do not cut quality. A 2-engine system that scores accurately is better than a 4-engine system that gives wrong numbers.

________________________________________________________________________________

## Version Summary

| Version | What It Proves | Engines | Time to Build | Demo Value |
| --- | --- | --- | --- | --- |
| v0.1 | MediaPipe works in browser | Face only | 3-5 days | "Look, it tracks my face" |
| v0.2 | Two engines can run together | Face + STT + NLP | 1 week | "It reads my face AND speech" |
| v0.3 | Full detection system works | Face + STT + NLP + Voice | 2-3 weeks | "Real-time confidence coaching" |
| v1.0 | Production-quality product | All + AI API + History | 2 weeks | "I built an AI speech coach" |